UAB Reenpro

FSM Platform Audit

Architectural, UX & Business-Logic Review — Installer App

Stack: React · Vite · Tailwind · Supabase · React Query   |   Date: 2026-05-30

Scope. Read-only audit of src/pages/mobile, src/pages/admin, src/hooks, src/lib, src/stores, the routing/auth layer, and the full Supabase type schema (16 tables + views/RPCs). Findings are evidence-based with file references.

Contents

# 1. Codebase & Workflow Audit

What I actually found across the four evaluation axes:

| Area | State | Evidence |
| --- | --- | --- |
| Offline resilience | ⚠ Weak → near-zero | PWA service worker removed today (vite.config.ts). Mutations are networkMode:"online", retry:1 (lib/queryClient.ts) — no offline write queue. No persistQueryClient. |
| Data sync / React Query | 🟢 Solid foundation | queryClient.ts: offlineFirst reads, exponential backoff, refetchOnReconnect. True optimistic update with rollback in useChecklistActions (onMutate/onError/onSettled). |
| Security / RLS | 🟡 Partially hardened | Only site_checklist_items + site_extra_materials locked down this week. is_assigned_to_site() helper exists, but ~14 other tables + the site-photos bucket are unverified. |
| Error handling | 🟢 Good, but blind in prod | ErrorBoundary on both layouts, Sentry calls throughout, per-file upload isolation + storage rollback (usePhotoUpload). But VITE_SENTRY_DSN is empty → nothing captured in production. |

# 2. Gap Analysis

## 🟢 The Good (keep doing this)

- Clean role-segmented architecture. ProtectedRoute + RoleRedirect cleanly fork installer (/m) vs admin (/admin), each wrapped in its own ErrorBoundary. Mobile-first and desktop-admin are genuinely separate surfaces.

- The photo pipeline is production-grade. usePhotoUpload does client-side compression, sequential uploads (bounds mobile RAM), storage→DB insert with rollback of orphaned objects, per-file error isolation, and a useSyncStore lock that blocks logout mid-upload.

- Optimistic checklist + real QC gating. useChecklistActions flips the chip instantly with snapshot rollback. validateJobCompletion enforces "every item pass/n_a + every required item has photo evidence" before completion — a real quality control.

- Disciplined typed data layer. Hand-maintained database.types.ts + QueryData-derived types give end-to-end type safety without a migration toolchain.

## 🟡 UX / Technical Debt (low effort, high impact — do now)

- 2.1 MB single JS chunk, zero code-splitting. On a field 4G/edge connection this is a multi-second white screen. → Route-level React.lazy() + manualChunks. ~½ day, biggest perceived-speed win.

- Sentry is instrumented but disabled. .env VITE_SENTRY_DSN is empty — all captureException code is dead in prod. → Set the DSN. ~15 min.

- Mutation fan-out. useSiteTimeTracking repeats the same 7 invalidateQueries block 4×, and most writes do a full ["site", id] refetch instead of setQueryData. → Extract invalidateSiteGraph(); make comment/material optimistic.

- Dead nav + flicker. /m/time is a placeholder div. The admin extra-materials section shows "neužregistruota" for a frame before rows load (uses data presence, not isLoading). Two admin queries fetch the same table with different keys.

- No reinstated caching after SW removal. Correct call for today’s pain, but the read cache no longer survives a reload — see Critical #2.

## 🔴 Critical Gaps (FSM table-stakes — will break real field use)

- Offline write loss. The #1 FSM issue. With networkMode:"online" and no outbox, an installer in a basement/rural roof who taps a checklist, writes a comment, logs a material, or shoots a photo gets a silent failure or lost-on-reload. PlanRadar/Fieldwire are offline-first by design; we are online-only.

- No read-cache persistence. Close the app underground and the worker can’t even view their assigned job — the React Query cache is in-memory only. Need persistQueryClient → IndexedDB.

- Photos aren’t durable/resumable. Files live in memory during upload; a crash/reload mid-batch loses them, and there’s no retry-on-reconnect. Photos are the billing & QC evidence backbone.

- RLS + Storage bucket coverage unverified. photos, time_entries, sites, site_assignments, user_profiles, company_settings etc. were not audited. Since the photo storage path is client-constructed (${siteId}/${itemId}/…), the site-photos bucket policy must enforce assignment — otherwise an installer can read/write arbitrary sites’ evidence. The using(true) material policies are also deliberately loose.

- No server-side completion enforcement. completeWork trusts the client gate; a crafted request can complete a job with failed/unphotographed items. Needs an RPC/trigger that re-validates.

- No digital signature / client sign-off & no audit trail. FSM closeout needs a customer signature and "who changed what, when." Only created_by on extras exists; checklist status, completion, and time edits have no actor/history → disputes and payroll are unprovable.

# 3. Actionable Roadmap (Business Value × Effort)

## Phase 1 — Stabilize & Equip the Office (~1–1.5 weeks)

High value, low–moderate effort. Make what exists trustworthy + give admin billing/payroll leverage.

| Item | Value | Effort |
| --- | --- | --- |
| Full RLS + storage-bucket lockdown audit (all tables, assignment-scoped) | 🔴 Critical | M |
| Server-side completion validation RPC (can’t bypass QC gate) | 🔴 Critical | S |
| Excel payroll/time report export from time_entries (SheetJS) — you asked for this | 🟢 High | M |
| Turn on Sentry DSN + route code-splitting + extract invalidate helper | 🟡 High | S |
| Remove/implement /m/time; fix materials double-fetch + loading flicker | 🟡 Med | S |

## Phase 2 — Field Worker Empowerment (the offline moat) (~2–3 weeks)

This is the differentiator vs. a generic checklist app.

| Item | Value | Effort |
| --- | --- | --- |
| Offline read cache — persistQueryClient → IndexedDB | 🔴 Critical | M |
| Durable mutation outbox (IndexedDB) auto-flushing on reconnect — checklist, comments, extras, materials, time | 🔴 Critical | L |
| Resumable / background photo upload queue | 🔴 Critical | L |
| Digital signature capture on job completion | 🟢 High | M |
| QR / barcode scanning for equipment serials → link to equipment_catalog | 🟢 High | M |
| Reinstate a deliberate Workbox SW (versioned cache + update prompt, not silent autoUpdate) | 🟡 Med | M |

## Phase 3 — Scale, Intelligence & Integrations (next cycle)

| Item | Value | Effort |
| --- | --- | --- |
| Audit-log table + triggers (actor/timestamp on every state change) | 🟢 High | M |
| Supabase Realtime live admin board + multi-installer conflict resolution | 🟢 High | L |
| Dispatch / scheduling (calendar, drag-assign) — Fieldwire/PlanRadar parity | 🟢 High | L |
| Auto client PDF job report (reuse lib/pdf) emailed on completion | 🟢 High | M |
| Push notifications (job assigned, QC failed) | 🟡 Med | M |
| Ops analytics (cycle time, first-time-fix rate, material variance) | 🟡 Med | M |

## Recommended First Move

Start Phase 1’s RLS/storage lockdown + server-side completion RPC (closes the security holes the recent feature work opened), in parallel with the Excel payroll export (immediate office value already flagged). Then commit to Phase 2’s offline outbox — without it, this is a great connected checklist app but not yet a field service platform.